Members meeting, Hackspace. 03/04/2021.
Chair= Rossy
Minutes= BunnyGirl

procurement subcommittee.

does not have any thing in place at the moment. the finance subcommittee is in place and we have access to the bank so hoping to keep that up in the future.

infrastructure subcommittee.

Mark's update:- since January we have finished all of the plaster-boarding and repairs, so we have all of the plasterboard gone. Toilet fan has been installed and handrail installation has been done and the floor has been levelled. the electrics for the toilet has been done as well as a PIR sensor and added lockers to the room.
woody dusty has been the same apart from the wood benches finished and the electrics for them has been done. pictures will be added to the telegram and the space seems to be in a 90% done state. The light switch for woody has been moved to the main switch panel outside the room in the general area. The back area on the other side of the members storage wall still has a lot of members stuff in there that needs to go and we are hoping to have this removed ASAP. Electronics have a wall with 10 electric sockets, tables still need to be put back in place. Metal has had
a lot of changes with the walls repaired or built, Richard, Mark and Ben have done lot of that and we thank them. We have new Lathes and milling machine installed onto benches. The electronics have been done.
Weldy-Grindy has been cleared, plans to remove the wall to extend the area to the back lift but at the moment it is tricky to access. The welding extraction system has not been sorted, Adam is looking into it but we need to see about getting back to that when Adam gets back in touch.
Visual Arts has changed, the walls used to have black fabric that has now gone, where all of the
tools is stored has been replaced and updated. The heat press station has been secured to a station and a new resin printer has been installed. A wall has been built to the side of the area at the back of the laser cutter and a new one is planned for the front of the area. Photo cave is empty and we will start turning it into a photo dark room when the space reopens. Both areas need to be generally sorted. Old green room has been opened up and ceiling extended and walls removed, large project storage will go in that area with a “bay” system, the toilet and sink will stay as spare but needs to be reconnected, a lot of work still needs doing but access to it the issue. Needs to be temporarily scaffholded and then we will be able to install system of ventilation for weldy-grindy.
slackspace, a lot of work clearing has been done on skip day, the remaining stuff will go in the 14 cubic yard skip that has been booked for the 10th April 2021, however the company may need to send it at a later date (maybe postpone till 17th). Main area is a dump at the moment but we are focusing on tidying it up, the main cause is the ongoing works. 90% of electrics for the whole space is now done, hope to have all of it done for when it is reopened. Thanks to Mark for being the driving force for this and ben and Adam for their work.

Infrastructure.

Connor has been doing the website which is now looking sharp and has Sharks. Images have been updated, this is ongoing. Updates the members areas of the websites are underway but we need to have a better look into that. Wordpress login removal to be investigated, edit page is to maybe put in. If you would like to add this, please get in touch. Re-launching parts of the members site will go ahead soon. Centralising the payment part of the site with regards the procurement side of things (ordering, purchases etc). Machine time bookings to possibly be added and the site’s code is to be updated. Members system of the site is to be updated. Hack the space days to be done after opening a bit more often (within covid regulations), workshop areas to be given their equipment and consumables very soon. Risk assessments done and awaiting editing by the area specific subcommittees.

Membership:-

Not much to report. not had many new members but not lost any. Been ok with the turnover and hoping to be able to get new members in soon as we open again. We have had to focus elsewhere and we hope to have more events soon.

Outreach :-

Connor has put out tweets on Twitter in order to attract people. When we go back to events we would like to do that. We could do mug workshops at the next events that we do. We have also had an email from a cooperative that loans tools and workspace to the public, we need to get back to them and chat with them with regards to forming an acquaintanceship. Would be great to work together with them. We could also send them printed matter. We have posted on Facebook about when we can reopen, updates and inviting people to join and promoting our opening in a passive way. Data gathering at open evenings etc to be implemented and that will enable us to focus our searches for new members.

Health and Safety.

BunnyGirl did most of the risk assessments and added them to google docs drive, they have been distributed to the area specific teams to update (board will be able to make changes, just ask to make the updates). We will have a proper filing cabinet to have paper documentation for the space including the printed Risk Assessments. If anything needs to be added to the cabinet, let the board know. We also need to have an induction programme put in place for the Milling Machine. Thanks to BunnyGirl for doing the Risk assessments. We have the wood lathe risk assessment done from Alex. The dust extraction system for woody dusty has not been done yet, but we have the things on order and the parts that have come are at Mark’s house.

Metal working:-

The Warco green lathe has been put on it’s work bench and the milling machine has been added to a bench as well, it just needs a bit of calibration for the clearance for the Y axis wheel (to stop trapping of hands on the tray). We need to have a good clean and sort of the machines as well. One of the vending machines to be moved to the Weldy-grindy area.

Visual arts:-

The heat press has been put on a stand. We have a laser tube for the laser machine so it is to be changed to make sure it is in good order. The new resin printer is also to be tested and a volunteer is needed to help with filming for the training videos for the trainers to assist with the training and sign-off, Michael would like to do this and complete the programme.

Electronics:-

Members have sent an application for the use of their share of the grant money for their area and implementation of this, Bunnygirl is to attach the plans in the minutes below.

Member submitted items:-

Richard is ordering new multi meters for the electronics area.

Members storage is still in overhaul mode. We discussed allowing special allowance for storage, we decided that you have one specific area to store of a specified size, with large materials storage to be requested by members as and when required. People are wanting to have the 64l box but instead of just a specific box, it is to be a specified area instead. The board is not telling you what box to use but saying that it is now a specified area, the new system will work on a 400mm wide, 600mm deep and 400mm high with slight deviations due to how its installed. Large members storage is to be in the form of a “reserved bay” or some of the old larger racking to be an entire booked shelf, the booking system to be updated to be on a "library card-type" system. No more storage for members projects in any of the workshop areas long-term (24 hours plus) including materials. a more official announcement to be put on the mailing list quite soon. Common sense to be applied to projects that are being worked on (leaving items to dry etc) have a space already booked in large members storage. Notification of transition period for members storage with members to be notified of this within a good time.

Toilet room lockers do not have keyed locks but we are needing to work out with regards to security for them and key allocations. A key needed for the Board filing cabinet and that is to be sorted out.

Photo cave will need a small ventilation system due the chemicals to be used it that area.

The sink and toilet in the old green area to be reopened as spare toilet and a tool wash-station. Another sink to possibly put in the slackspace kitchen area to allow separate sink for the washing of dishes etc, separate from the equipment wash station in the green room area.

Any other questions or concerns as well as wishing to add items for the next members’ meeting, please email board@hacman.gmail.com.

Plans for Electronics area.